GA-AppLocker Project

Quality Assurance & Project Takeover Plan

Comprehensive Review, Debugging, Testing & Development Framework

Document Version: 1.0

Date: 2026-01-29

Classification: UNCLASSIFIED // FOUO

# Executive Summary

This document establishes the complete project takeover plan for GA-AppLocker, a PowerShell-based enterprise AppLocker policy management tool designed for air-gapped classified environments. The plan encompasses code review, quality assurance, testing framework implementation, and ongoing development governance.

Key Objectives:

- Assume full ownership and accountability for GA-AppLocker codebase

- Implement comprehensive quality assurance processes

- Establish automated testing and validation pipelines

- Ensure STIG compliance and security-first development

- Create sustainable development and maintenance workflows

## Project Context

| Attribute | Value |
| --- | --- |
| Project Name | GA-AppLocker |
| Repository | GA-AppLocker-FINAL (GitHub) |
| Runtime Location | C:\GA-AppLocker |
| Target Environment | Air-gapped classified networks |
| Technology Stack | PowerShell 5.1+, WPF, .NET Framework 4.7.2+ |
| Compliance | DISA STIG, DoD requirements |

# 1. Framework Document Assessment

The PowerShell & AppLocker Development Framework document has been reviewed for completeness and accuracy. Assessment findings:

## 1.1 Strengths Identified

- Comprehensive team role definitions with solo developer adaptation

- Detailed Git workflow aligned with protected push requirements

- Thorough Pester test architecture with three-layer approach

- AppLocker-specific test matrix covering all rule types and conditions

- Well-defined debugging framework for air-gapped troubleshooting

- Complete QA gates and release criteria

- Microsoft-native tooling recommendations

## 1.2 Gaps to Address

| Priority | Gap | Resolution |
| --- | --- | --- |
| P0 | Missing: Actual project code integration | Execute code audit and align with framework |
| P0 | Missing: STIG control mapping table | Create STIG V-ID to function mapping |
| P1 | Missing: Air-gap module transfer procedures | Document offline deployment workflow |
| P1 | Missing: Incident response procedures | Add security incident handling SOPs |
| P2 | Missing: Performance benchmarks | Establish baseline metrics for scan operations |
| P2 | Missing: User acceptance test cases | Develop UAT scenarios from specification |

# 2. Project Takeover Execution Plan

## 2.1 Phase 1: Discovery & Assessment (Days 1-3)

Objective: Complete inventory of existing codebase and documentation.

- Clone GA-AppLocker-FINAL repository to C:\projects\GA-AppLocker

- Execute directory structure analysis

- Inventory all .ps1, .psm1, .psd1, and .xaml files

- Review existing documentation in /docs folder

- Identify dependencies and external module requirements

- Catalog any hardcoded paths or environment assumptions

- Map current function inventory against specification

Discovery Commands:

# Clone and inventory

git clone https://github.com/[org]/GA-AppLocker-FINAL.git C:\projects\GA-AppLocker

cd C:\projects\GA-AppLocker

# Function inventory

Get-ChildItem -Recurse -Include *.ps1,*.psm1 | ForEach-Object {

Select-String -Path $_.FullName -Pattern 'function\s+\w+-\w+' |

Select-Object Filename, Line

} | Export-Csv .\inventory\functions.csv

# Dependency check

Get-ChildItem -Recurse -Include *.ps1,*.psm1 |

Select-String -Pattern 'Import-Module|#Requires' |

Select-Object Filename, Line | Export-Csv .\inventory\dependencies.csv

## 2.2 Phase 2: Code Audit (Days 4-7)

Objective: Systematic review of all code for quality, security, and compliance.

Audit Areas:

| Area | Checks | Tool |
| --- | --- | --- |
| Static Analysis | Syntax, best practices, style | PSScriptAnalyzer |
| Security Review | Credential handling, injection risks | Manual + SecretManagement |
| STIG Compliance | DoD AppLocker STIG V-IDs | Manual checklist |
| Error Handling | Try/catch patterns, logging | Code review |
| Documentation | Comment-based help completeness | platyPS validation |

PSScriptAnalyzer Execution:

# Full analysis with custom rules

$results = Invoke-ScriptAnalyzer -Path C:\projects\GA-AppLocker -Recurse `

-Settings .\config\.psscriptanalyzerrc.psd1 -Severity Error,Warning

# Export findings

$results | Export-Csv .\audit\scriptanalyzer-findings.csv -NoTypeInformation

# Summary by severity

$results | Group-Object Severity | Select-Object Name, Count

## 2.3 Phase 3: Test Infrastructure (Days 8-12)

Objective: Establish comprehensive Pester test suite aligned with framework.

Test Directory Structure:

GA-AppLocker/

├── Tests/

│   ├── Unit/

│   │   ├── Core/

│   │   │   ├── Write-AppLockerLog.Tests.ps1

│   │   │   └── Get-AppLockerConfig.Tests.ps1

│   │   ├── Discovery/

│   │   │   ├── Get-ADComputers.Tests.ps1

│   │   │   └── Get-OUStructure.Tests.ps1

│   │   ├── Scanning/

│   │   │   ├── Get-LocalArtifacts.Tests.ps1

│   │   │   └── Get-RemoteArtifacts.Tests.ps1

│   │   ├── Rules/

│   │   │   ├── New-PublisherRule.Tests.ps1

│   │   │   ├── New-HashRule.Tests.ps1

│   │   │   └── Merge-AppLockerRules.Tests.ps1

│   │   └── Policy/

│   │       ├── Export-AppLockerPolicyXML.Tests.ps1

│   │       └── Test-AppLockerPolicy.Tests.ps1

│   ├── Integration/

│   │   ├── PolicyWorkflow.Tests.ps1

│   │   ├── ScanToRule.Tests.ps1

│   │   └── DeploymentPipeline.Tests.ps1

│   └── Acceptance/

│       └── EndToEndWorkflow.Tests.ps1

└── TestData/

├── SamplePolicies/

├── MockArtifacts/

└── ExpectedOutputs/

Test Template:

Describe 'New-PublisherRule' {

BeforeAll {

Import-Module $PSScriptRoot\..\..\..\Source\GA-AppLocker\GA-AppLocker.psd1 -Force

}

Context 'Valid signed artifact' {

It 'Creates publisher rule with correct publisher info' {

$artifact = [PSCustomObject]@{

Publisher = 'O=MICROSOFT CORPORATION'

ProductName = 'WINDOWS'

FileName = 'NOTEPAD.EXE'

}

$rule = New-PublisherRule -Artifact $artifact

$rule.RuleType | Should -Be 'Publisher'

$rule.Conditions.Publisher | Should -Be 'O=MICROSOFT CORPORATION'

}

}

Context 'Edge cases' {

It 'Handles unsigned artifact gracefully' {

$artifact = [PSCustomObject]@{ Publisher = $null }

{ New-PublisherRule -Artifact $artifact } | Should -Throw '*unsigned*'

}

}

}

## 2.4 Phase 4: Integration & Validation (Days 13-17)

Objective: Validate end-to-end workflows in test VM environment.

Test Environment Configuration:

| VM Name | Configuration | Purpose |
| --- | --- | --- |
| APPLOCKER-DC01 | Server 2022, Domain Controller | AD Discovery, GPO deployment |
| APPLOCKER-SRV01 | Server 2019, Member Server | Server artifact scanning |
| APPLOCKER-WS01 | Windows 10 22H2, Workstation | Workstation artifact scanning |
| APPLOCKER-WS02 | Windows 11 23H2, Workstation | Cross-version compatibility |

Validation Scenarios:

- AD Discovery: Query domain, enumerate OUs, discover machines by type

- Remote Scanning: WinRM connectivity, artifact collection, session cleanup

- Rule Generation: Publisher extraction, hash calculation, XML validation

- Policy Merge: Conflict resolution, deduplication, schema compliance

- GPO Deployment: Backup, import, link, enforcement mode transitions

- Rollback: Policy restoration from backup, GPO unlinking

## 2.5 Phase 5: Documentation & Handoff (Days 18-20)

Objective: Complete documentation suite and establish ongoing maintenance procedures.

- Generate markdown help files with platyPS

- Create deployment SOP for air-gapped transfer

- Document all configuration options

- Write troubleshooting guide with common issues

- Establish version control and release procedures

- Create maintenance calendar (monthly reviews, quarterly updates)

# 3. Quality Gates & Acceptance Criteria

## 3.1 Code Quality Gates

| Gate | Threshold | Measurement |
| --- | --- | --- |
| PSScriptAnalyzer Errors | 0 | Invoke-ScriptAnalyzer -Severity Error |
| PSScriptAnalyzer Warnings | 0 | Invoke-ScriptAnalyzer -Severity Warning |
| Unit Test Pass Rate | 100% | Pester unit tests |
| Integration Test Pass Rate | 95% | Pester integration tests |
| Code Coverage (new code) | 80% | Pester CodeCoverage |
| Comment-Based Help | 100% | All public functions documented |

## 3.2 Security Gates

- No credentials stored in code or config files

- All user inputs validated before processing

- XML output validates against AppLocker schema

- No path rules for user-writable locations without explicit approval

- Logging excludes sensitive data (credentials, SIDs without context)

- STIG compliance checklist completed for all policy changes

## 3.3 Operational Readiness Gates

- Rollback procedure tested and documented

- Backup/restore verified on test environment

- Air-gapped deployment procedure validated

- User documentation complete (README, QUICKSTART, TROUBLESHOOTING)

- Known issues documented with workarounds

# 4. STIG Compliance Mapping

Mapping of GA-AppLocker functions to DISA STIG requirements:

| STIG V-ID | Requirement | GA-AppLocker Function |
| --- | --- | --- |
| V-63329 | AppLocker must be configured to EXE rules | New-AppLockerPolicy -Collection Exe |
| V-63331 | AppLocker must be configured to DLL rules | New-AppLockerPolicy -Collection Dll |
| V-63333 | AppLocker must be configured to Script rules | New-AppLockerPolicy -Collection Script |
| V-63335 | AppLocker must be configured to MSI rules | New-AppLockerPolicy -Collection Msi |
| V-63337 | AppLocker rules must use Publisher | New-PublisherRule (default) |
| V-63339 | Default rules must not be used alone | Test-AppLockerPolicy -Strict |
| V-63341 | Audit mode before enforcement | Phase 1-2 workflow |

# 5. Ongoing Maintenance Framework

## 5.1 Development Cadence

| Frequency | Activity | Owner |
| --- | --- | --- |
| Daily | Review auto-commit logs, address failures | Developer |
| Weekly | Run full test suite, update coverage report | QA (self) |
| Bi-weekly | Security review of new code | Security (self) |
| Monthly | Dependency updates, STIG review | All roles |
| Quarterly | Performance baseline, documentation refresh | All roles |

## 5.2 Issue Triage Process

| Priority | Definition | Response Time | Resolution Target |
| --- | --- | --- | --- |
| P0 | Production blocker, security vulnerability | Immediate | Same day |
| P1 | Major functionality broken | 4 hours | 48 hours |
| P2 | Minor bug, workaround exists | 24 hours | 1 week |
| P3 | Enhancement request | 1 week | Next release |

## 5.3 Release Process

- Create release branch from develop: release/vX.Y.Z

- Run full test suite, verify 100% pass rate

- Update version in module manifest

- Update CHANGELOG.md with all changes

- Execute security review checklist

- Create signed release package

- Test deployment in isolated VM

- Merge to main, tag release

- Generate release notes

- Archive release package for air-gapped transfer

# 6. Quick Reference Commands

## 6.1 Daily Operations

# Start of day

cd C:\projects\GA-AppLocker

git pull origin develop

Invoke-ScriptAnalyzer -Path .\Source -Recurse | Where-Object Severity -eq 'Error'

# Run tests

$config = New-PesterConfiguration

$config.Run.Path = '.\Tests'

$config.Output.Verbosity = 'Detailed'

Invoke-Pester -Configuration $config

# Quick validation before commit

.\build.ps1 -Task Analyze,Test

## 6.2 Debugging Commands

# Check AppLocker service

Get-Service AppIDSvc | Select-Object Status, StartType

# Get effective policy

Get-AppLockerPolicy -Effective -Xml | Out-File .\debug\effective-policy.xml

# Test file against policy

Get-AppLockerFileInformation -Path 'C:\suspect\app.exe' |

Test-AppLockerPolicy -XmlPolicy .\debug\effective-policy.xml

# Recent AppLocker events

Get-WinEvent -FilterHashtable @{

LogName = 'Microsoft-Windows-AppLocker/EXE and DLL'

StartTime = (Get-Date).AddHours(-24)

} | Select-Object TimeCreated, Id, Message | Format-Table -Wrap

## 6.3 Emergency Rollback

# Immediate rollback

$backup = Get-ChildItem 'C:\AppLocker\Backups' |

Sort-Object LastWriteTime -Descending | Select-Object -First 1

Set-AppLockerPolicy -XmlPolicy $backup.FullName -Merge:$false

gpupdate /force /target:computer

# Verify rollback

Get-AppLockerPolicy -Effective | Select-Object -ExpandProperty RuleCollections

# 7. CRITICAL: AppLocker Policy Validation

THIS IS THE MOST IMPORTANT SECTION. Policies that fail these validations WILL be silently rejected by AppLocker or cause import failures.

## 7.1 Why This Matters

- AppLocker XML schema is STRICT - wrong element order = silent failure

- Invalid GUIDs cause policy rejection without clear error messages

- Malformed SIDs create rules that never match anything

- GPO import may succeed but rules won't apply

- Testing in audit mode hides these issues until enforcement

## 7.2 Mandatory Validation Checks

| Check | Requirement | Failure Impact |
| --- | --- | --- |
| GUID Format | 8-4-4-4-12, UPPERCASE only | Rule ignored silently |
| GUID Uniqueness | No duplicates across any collection | Last rule overwrites others |
| SID Format | Valid S-1-x-x pattern | Rule never matches |
| Hash Format | 64 hex chars, Type=SHA256 | File not recognized |
| EnforcementMode | AuditOnly, Enabled, NotConfigured | Collection ignored |
| Collection Type | Appx, Dll, Exe, Msi, Script (case-sensitive) | Collection rejected |
| Publisher Name | Non-empty for publisher rules | Rule may not match |
| Path Format | Valid Windows path syntax | Path rule fails |

## 7.3 Validation Pipeline (REQUIRED)

Every generated policy MUST pass this validation pipeline before export:

# MANDATORY: Run before ANY policy export or deployment

Import-Module .\GA-AppLocker-PolicyValidation.psm1

# Full validation pipeline

$result = Invoke-AppLockerPolicyValidation -XmlPath $policyPath -OutputReport $reportPath

if (-not $result.OverallSuccess) {

Write-Error 'POLICY VALIDATION FAILED - DO NOT DEPLOY'

Write-Error "Errors: $($result.TotalErrors)"

foreach ($err in $result.SchemaResult.Errors) { Write-Error $err }

foreach ($err in $result.GuidResult.Errors) { Write-Error $err }

foreach ($err in $result.SidResult.Errors) { Write-Error $err }

foreach ($err in $result.ConditionResult.Errors) { Write-Error $err }

throw 'Policy validation failed'

}

# FINAL TEST: Use Microsoft's own parser

if (-not $result.CanBeImported) {

throw 'Policy cannot be imported by AppLocker'

}

Write-Host 'Policy validation PASSED - safe to deploy' -ForegroundColor Green

## 7.4 Common Validation Failures

| Symptom | Root Cause | Fix |
| --- | --- | --- |
| Rules don't apply after GPO import | Lowercase GUIDs | Regenerate with [Guid]::NewGuid().ToString().ToUpper() |
| Hash rules never match | Missing 0x prefix or wrong length | Use Get-FileHash and format correctly |
| Publisher rules ignore files | Empty or wrong publisher string | Extract from Get-AuthenticodeSignature |
| GPO import fails silently | Invalid XML element order | Use Export-AppLockerPolicy as template |
| Rules apply to wrong users | Invalid or orphaned SID | Verify SID with Get-ADUser/Get-ADGroup |
| Collection not enforcing | Wrong EnforcementMode case | Use exact: AuditOnly, Enabled, NotConfigured |

## 7.5 Integration with Build Pipeline

Add to build.ps1 as mandatory step:

# build.ps1 - Add validation task

'Validate' {

Write-Host 'Validating generated policies...' -ForegroundColor Cyan

$policies = Get-ChildItem .\Output\*.xml

$failed = @()

foreach ($policy in $policies) {

$result = Invoke-AppLockerPolicyValidation -XmlPath $policy.FullName

if (-not $result.OverallSuccess) {

$failed += $policy.Name

}

}

if ($failed.Count -gt 0) {

throw "Validation failed for: $($failed -join ', ')"

}

}

## 7.6 Test-AppLockerPolicy Verification

The ultimate validation: use Microsoft's own Test-AppLockerPolicy cmdlet:

# This is what Set-AppLockerPolicy uses internally

# If this works, the policy WILL be accepted

$xmlContent = Get-Content $policyPath -Raw

try {

# Test against a known file

$testResult = $xmlContent | Test-AppLockerPolicy `

-Path 'C:\Windows\System32\cmd.exe' `

-User 'Everyone'

Write-Host 'Policy XML is valid and parseable' -ForegroundColor Green

Write-Host "Test result: $($testResult.PolicyDecision)"

}

catch {

Write-Error "CRITICAL: Policy cannot be parsed by AppLocker"

Write-Error $_.Exception.Message

throw 'DO NOT DEPLOY THIS POLICY'

}

# Appendix A: Project File Inventory Template

Use this template to track all project files during takeover:

| File Path | Type | Lines | Tests | Status |
| --- | --- | --- | --- | --- |
| Source/GA-AppLocker.psd1 | Manifest | - | - | ☐ |
| Source/GA-AppLocker.psm1 | Loader | - | - | ☐ |
| Source/Public/*.ps1 | Functions | - | - | ☐ |
| Source/Private/*.ps1 | Internal | - | - | ☐ |
| GUI/*.xaml | UI | - | - | ☐ |
| Tests/Unit/*.Tests.ps1 | Tests | - | - | ☐ |
| Tests/Integration/*.Tests.ps1 | Tests | - | - | ☐ |
| docs/*.md | Docs | - | - | ☐ |

— End of Document —

GA-AppLocker Project Takeover Plan v1.0

Generated: 2026-01-29